Exhibit R-1, RDT&E Programs

Defense Security Service

($000,000)

Appropriation: 0400 RDT&E, DW									Date: February 2005

| R-1 Line Item Number | Program Element Number | Item | Budget Activity | FY 2004 Cost | FY 2005 Cost | FY 2006 Cost | FY 2007 Cost |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 152 | 0604130V | Defense Information System for Security (DISS) | 07 | 0 | 0 | 16.8 | 32.8 |

| ## Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  | # Date: February 2005 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## APPROPRIATION/BUDGET ACTIVITY RDT&E, DW / 07 |  |  | # R-1 ITEM NOMENCLATURE Defense Information System for Security 0604130V |  |  |  |  |  |  |  |  |
| # COST (in Millions) | # FY2004 | # FY2005 |  | # FY2006 | # FY2007 | # FY2008 | # FY2009 |  | # FY2010 | # FY2011 |  |
|  | # - | # - |  | # 16.850 | # 32.770 | # 32.612 | # 13.345 |  | # 13.564 | # 13.782 |  |
| # A. Mission Description and Budget Item Justification Defense Security Service (DSS) is undergoing a transition. The mission is changing and the organizational structure has been modified to support it. The Department acknowledges that the current stove-piped systems are also an impediment to achieving the transformed DSS revised mission. In response, the Department has initiated the Defense Information Systems for Security (DISS) which is an enterprise architecture activity focused on creating a more holistic environment for the transformed DSS. This initiative provides a secure software solution for all aspects of the Industrial Security, Personnel Security, Counterintelligence and Security Education Training and Awareness Programs. This system will provide improved support to the Insider Threat and Personal Identity programs and receive connectivity support via the NIPRNET, the SIPRNET and Joint Worldwide Intelligence Communications System (JWICS). The system will also integrate the Joint Personnel Adjudication System (JPAS), Automated Continuing Evaluation System (ACES), e-Questionnaire for Investigation Processing (e-QIP), and the Industrial Security Facility Database (ISFD) creating a robust and real-time capability for all Department of Defense participants in the Military Departments, DoD Agencies and DoD Industrial base. The implementation of improved management controls will provide opportunities for customized business process re-engineering and enhancements that will eliminate barriers, duplication, and redundancy within the Defense Department. B. Program Change Summary FY2004 FY2005 FY2006 FY2007 FY2005 President’s Budget - - - - FY2006 President’s Budget - - 16.850 32.770 |  |  |  |  |  |  |  |  |  |  |  |

| ## Exhibit R-2a, RDT&E Project Justification (Page 1 of 3) |  |  |  |  |  |  |  |  |  |  | # Date: February 2005 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## APPROPRIATION/BUDGET ACTIVITY RDT&E, DW / 07 |  |  |  | Defense Information System for Security 0604130V |  |  |  |  |  |  |  |  |  |  |  |
| # COST ($000,000) |  | # FY2004 | # FY2005 |  |  | # FY2006 | # FY2007 |  | # FY2008 | # FY2009 |  | # FY2010 |  | # FY2011 |  |
|  |  | # - | # - |  |  | # 16.850 | # 32.770 |  | # 32.612 | # 13.345 |  | # 13.564 |  | # 13.782 |  |
| # A. Mission Description and Budget Item Justification Defense Security Service (DSS) is undergoing a transition. The mission is changing and the organizational structure has been modified to support it. The Department acknowledges that the current stove-piped systems are also an impediment to achieving the transformed DSS revised mission. In response, the Department has initiated the Defense Information Systems for Security (DISS) which is an enterprise architecture activity focused on creating a more holistic environment for the transformed DSS. This initiative provides a secure software solution for all aspects of the Industrial Security, Personnel Security, Counterintelligence and Security Education Training and Awareness Programs. This system will provide improved support to the Insider Threat and Personal Identity programs and receive connectivity support via the NIPRNET, the SIPRNET and Joint Worldwide Intelligence Communications System (JWICS). The system will also integrate the Joint Personnel Adjudication System (JPAS), Automated Continuing Evaluation System (ACES), e-Questionnaire for Investigation Processing (e-QIP), and the Industrial Security Facility Database (ISFD) creating a robust and real-time capability for all Department of Defense participants in the Military Departments, DoD Agencies and DoD Industrial base. The implementation of improved management controls will provide opportunities for customized business process re-engineering and enhancements that will eliminate barriers, duplication, and redundancy within the Defense Department. B. Planned Program |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # FY2004 |  |  |  | # FY2005 |  |  | # FY2006 |  |  |  |  | # FY2007 |  |  |
| # Accomplishment / Effort / Subtotal Cost | # - |  |  |  | # - |  |  | # 16.8 |  |  |  |  | # 32.7 |  |  |
| RDTE Articles Quantity (as applicable) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| ## Exhibit R-2a, RDT&E Project Justification (Page 2 of 3) |  | # Date: February 2005 |
| --- | --- | --- |
| ## APPROPRIATION/BUDGET ACTIVITY RDT&E, DW / 04 | Defense Information System for Security 0604130V |  |
| The Defense Information System for Security will be designed around an enterprise architecture approach that provides the flexibility to integrate new as well as legacy applications via an integration bus that supports the migration to web services. This robust information infrastructure will accommodate improved access to designated current and future versions of vital security community information processing applications / utilities, to include but not limited to: - Joint Personnel Adjudication System (JPAS) - Automated Continuing Evaluation System (ACES) - Industrial Security Facilities Database (ISFD) - DCII - EPSQ Viewer - FASS Viewer - National Industrial Security Program Automated Tools The overall goal of the Defense Information System for Security Web Portal is to provide a one-stop gateway, available on an anywhere-anytime basis via the internet (based on security privileges), to access personnel and industrial security -related applications, information, and processes. The information infrastructure is not intended to replace any existing applications, but rather, to serve as an enterprise nervous system backbone for consolidation of value-added information and processes. C. Other Program Funding Summary FY2004 FY2005 FY2006 FY2007 FY2008 FY2009 FY2010 FY2011 Total O&M,DW PE 0305130V Defense Info Sys for Sec - - - 5.0 5.4 5.8 6.2 6.6 29.0 D. Acquisition Strategy The DISS Acquisition Strategy includes Program Management, Independent Verification & Validation, Enterprise Architecture, System Development, and System Integration task orders. These task orders will be structured as performance based when appropriate and awarded via an open competition process. |  |  |

| ## Exhibit R-2a, RDT&E Project Justification (Page 3 of 3) |  |  |  |  | # Date: February 2005 |  |
| --- | --- | --- | --- | --- | --- | --- |
| ## APPROPRIATION/BUDGET ACTIVITY RDT&E, DW / 04 |  |  |  | Defense Information System for Security 0604130V |  |  |
| E. Major Performers |  |  |  |  |  |  |
| Performer | Title | Location | Brief Task Description |  |  | Award Date (Month/Year) |
| TBD | Enterprise Architect | TBD | Gathering and analyzing Enterprise Architecture requirements. Developing Enterprise System Architecture. |  |  | TBD |
| TBD | Application Developers | TBD | Automating business processes in support of the DISS |  |  |  |
| TBD | Program Management Support | TBD | Providing Program Management support for the DSS OCIO. |  |  | TBD |
| TBD | IV&V Support | TBD | Providing Independent Validation & Verification for DISS business application development. |  |  | TBD |
| TBD | C&A Support | TBD | Providing Certification & Accreditation System Security for DISS business applications. |  |  | TBD |

| ## Exhibit R-3, RDT&E Project Cost Analysis (Page 1 of 1) |  |  |  |  |  |  |  |  |  |  | # Date: February 2005 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## APPROPRIATION/BUDGET ACTIVITY RDT&E, DW / 07 |  |  |  | PROGRAM ELEMENT 0604130v |  |  |  | PROJECT NAME Defense Information System for Security |  |  |  |  |  |
| Cost Category (Tailor to WBS) | Contract Method & Type | Performing Activity and Location | Total PY Cost ($M) | FY05 Cost ($M) | FY05 Award Date | FY06 Cost ($M) | FY06 Award Date | FY07 Cost ($M) | FY07 Award Date | Cost to Complete |  | Total Cost ($M) | Contract Target Value |
| Hardware | TBD | TBD |  | 0 | TBD | 0.5 | TBD | 0.5 | TBD |  |  | 1.0 | TBD |
| Systems Engineering | TBD | TBD |  | 0 | TBD | 1.5 | TBD | 3.0 | TBD |  |  | 4.5 | TBD |
| Licensing | TBD | TBD |  | 0 | TBD | 2.0 | TBD | 4.0 | TBD |  |  | 6.0 | TBD |
| Tooling | TBD | TBD |  | 0 | TBD | 1.0 | TBD | 2.0 | TBD |  |  | 3.0 | TBD |
| GFE | TBD | TBD |  | 0 | TBD | 1.0 | TBD | 2.0 | TBD |  |  | 3.0 | TBD |
| Subtotal |  |  |  | 0 |  | 6.0 |  | 11.5 |  |  |  | 17.5 |  |
| Remarks: None. |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cost Category (Tailor to WBS) | Contract Method & Type | Performing Activity and Location | Total PY Cost ($M) | FY05 Cost ($M) | FY05 Award Date | FY06 Cost ($M) | FY06 Award Date | FY07 Cost ($M) | FY07 Award Date | Cost to Complete |  | Total Cost ($M) | Contract Target Value |
| Software Development | TBD | TBD |  | 0 | TBD | 6.0 | TBD | 12.5 | TBD |  |  | 18.5 | TBD |
| Training | TBD | TBD |  | 0 | TBD | 1.0 | TBD | 1.5 | TBD |  |  | 2.4 | TBD |
| ILS | TBD | TBD |  | 0 | TBD | 1.0 | TBD | 1.5 | TBD |  |  | 2.4 | TBD |
| CM | TBD | TBD |  | 0 | TBD | 0.5 | TBD | 1.0 | TBD |  |  | 1.5 | TBD |
| GFE | TBD | TBD |  | 0 | TBD | 2.0 | TBD | 4.0 | TBD |  |  | 6.0 | TBD |
| Subtotal |  |  |  | 0 |  | 10.5 |  | 20.5 |  |  |  | 31.0 |  |
| Remarks: In preparation for the Defense Information for Security System (DISS) acquisition, DSS is taking preliminary steps to begin an Enterprise Architecting effort that will initially produce an Architecture Description Document. The document will capture the As-Is and To-Be architectures, results of the gap analysis, and proposed roadmap. DSS will then have the necessary information to forecast and produce and more defined RDT&E Project Cost Analysis. The planned outlay rates shown above meet the required outlay rates for RDT&E as a two year appropriation. |  |  |  |  |  |  |  |  |  |  |  |  |  |

| ## Exhibit R-4, RDT&E Project Schedule Profile (Page 1 of 1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | # Date: February 2005 |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ## APPROPRIATION/BUDGET ACTIVITY RDT&E, DW / 07 |  |  |  |  | PROGRAM ELEMENT 0604130v |  |  |  |  |  |  |  | PROJECT NAME Defense Information System for Security |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fiscal Year | FY 2004 |  |  |  | FY 2005 |  |  |  | FY 2006 |  |  |  | FY 2007 |  |  |  | FY 2008 |  |  |  | FY 2009 |  |  |  | FY 2010 |  |  |  | FY 2011 |  |  |  |
|  | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 |
| Acquisition Milestones |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prototype Phase |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Requirements Definition* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software Development* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Software Testing* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Integrated Software Testing* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| BETA Testing* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| System Deployment* |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Remarks: None. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |