BUDGET JUSTIFICATION FOR PROGRAM ELEMENTS

# OF THE

DEPARTMENT OF DEFENSE HUMAN RESOURCES ACTIVITY

## RESEARCH AND DEVELOPMENT PROGRAM, DEFENSE-WIDE

FISCAL YEAR (FY) 2006 - 2007

PRESIDENT’S BUDGET SUBMISSION

FEBRUARY 2005

Table of Contents

Summary by Program Element (R-1)

R-2/2a/R-3*/R-4* Exhibits

54	Advanced Distributed Learning (ADL)

96	Defense Integrated Military Human Resource System (DIMHRS)*

141	Defense Human Resources Activity (Core Programs)

Joint Service Training & Readiness System Development

Defense Training Resource Analysis						DoD Enlistment Processing and Testing						Federal Voting Assistance Program

(Dollars in Millions)

Exhibit R-1, RDT&E SUMMARY BY PROGRAM ELEMENT				February 2005

Program

Element		 Budget	FY 2004	FY 2005	FY 2006	FY2007

Number	Title	Activity	Actual	Estimate	Estimate	Estimate

0603769SE	Advanced Distributed	03	13.596	16.002	14.689	14.710

Learning (ADL)

0605018SE	Defense Integrated	05	         0	51.974	20.322	     0

Military Human

Resources System (DIMHRS)

0605803SE	R&D in Support of DoD	06	8.566	8.548	  8.853	  9.214

Enlistment, Testing, and

Evaluation (DHRA Core

Programs)

TOTAL – DIRECT		22.162	76.524		43.864	23.924

| # Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  | Date: February 2005 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 3 |  |  |  | R-1 Item Nomenclature: Distributed Learning Advanced Technology Development, 0603769SE |  |  |  |  |  |  |
| Cost ($ in millions) | FY 2004 | FY 2005 | FY 2006 |  | FY 2007 | FY 2008 |  | FY 2009 | FY 2010 | FY 2011 |
| Total PE Cost | 13.596 | 16.002 | 14.689 |  | 14.710 | 14.390 |  | 14.739 | 15.110 | 15.485 |
| Project 1: Advanced Distributed Learning (ADL) | 13.596 | 16.002 | 14.689 |  | 14.710 | 14.390 |  | 14.739 | 15.110 | 15.485 |
| A. Mission Description and Budget Item Justification: The Department of Defense Human Resources Activity (DHRA) is a DoD-wide Field Activity chartered to support the Under Secretary of Defense for Personnel and Readiness (USD (P&R)). Advanced Distributed Learning (ADL): This program develops the underlying technologies to make learning and performance support available to service members, anytime, anywhere. The ADL concept supports the ability to migrate online learning content to multiple hardware and software applications using the Sharable Content Object Reference Model (SCORM) standard. It is rapidly becoming the de facto standard across the public and private sectors, and it will become the declared standard within the Department of Defense. The program continues to develop partnerships with public education, vocational training, and life-long learning programs. Policy oversight of ADL is managed by the Office of the Deputy Under Secretary of Defense/Readiness (Readiness and Training Policy and Programs). New work is directed at a Content Object Repository Discovery and Resolution Architecture (CORDRA) that establishes a single ADL registry where all online learning content developed by the Department can be discovered for reuse or repurposing. CORDRA will be maintained by the Defense Technical Information Center. In FY 2006, advanced joint education and training prototype work will support the Joint Knowledge Development and Distribution Capability for the individual joint warfighter. |  |  |  |  |  |  |  |  |  |  |

| # Exhibit R-2, RDT&E Budget Item Justification |  | Date: February 2005 |
| --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 3 | R-1 Item Nomenclature: Distributed Learning Advanced Technology Development, 0603769SE |  |
| B. Program Change Summary: FY 2004 FY 2005 FY 2006 FY 2007 Previous President's Budget 13.596 13.756 13.695 13.691 President’s Budget 13.596 16.002 14.689 14.710 Total Adjustments 0 +2.246 -0.994 +1.019 Congressional Adjustments 0 +2.550 0 0 Transfers 0 0 +0.750 +0.750 Program Adjustments 0 -0.304 +0.244 +0.269 Change Summary Explanation: FY 2005 reflects Congressional adjustments of $2.550 million, offset by reductions totaling $0.304 million; the DHRA pro-rata share of Defense-Wide (DW) FY 2005 Appropriations Act adjustments per Section 8095 Contract and Advisory Assistance Services (-$0.156 million), Section 8122 Management Improvement (-$0.049 million), and Section 8131 Set Asides (-0.099 million). FY 2006 and FY 2007 reflects a departmental transfer of $0.750 million from the Joint Staff Operations and Maintenance appropriation to the DHRA ADL RDT&E program to properly resource the Joint National Training Center Programs (JNTC) in support of the Department of Defense Training Transformation Program Plan, FY 2006-2011. Program Adjustments increase ADL program funding by $0.244 million in FY 2006 and $0.269 in FY 2007. C. Other Program Funding Summary: not applicable |  |  |

| # Exhibit R-2, RDT&E Budget Item Justification |  | Date: February 2005 |
| --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 3 | R-1 Item Nomenclature: Distributed Learning Advanced Technology Development, 0603769SE |  |
| D. Acquisition Strategy: not required E. Performance Metrics: By FY 2006, 1,000 courses (legacy online and CD ROM) will be cataloged in the ADL Registry. By FY 2007, 400 online courses will conform to a SCORM format. By FY 2008, 750 online courses will be SCORM-conformant. Each course comprises a sequence of learning objects (also known as content packages). By FY 2006, a minimum of 30,000 online learning objects will be registered in the ADL Registry through the CORDRA content repository system; by FY 2007, 60,000; and by FY 2008, 100,000 learning objects will be registered. |  |  |

| Exhibit R-2a, RDT&E Project Justification (Project) |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 3 |  |  | Project Name and Number – Advanced Distributed Learning (ADL), Project 1 |  |  |  |  |  |  |  |  |
| Cost ($ in millions) | FY 2004 | FY 2005 | FY 2006 |  |  | FY 2007 | FY 2008 |  | FY 2009 | FY 2010 | FY 2011 |
| Project 1: ADL | 13.596 | 16.002 | 14.689 |  |  | 14.710 | 14.390 |  | 14.739 | 15.110 | 15.485 |
| RDT&E Articles Quantity – N/A |  |  |  |  |  |  |  |  |  |  |  |
| A. Mission Description and Budget Item Justification: This program develops the underlying technologies to make learning and performance support available to service members, anytime, anywhere. The ADL concept supports the ability to migrate online learning content to multiple hardware and software applications using the Sharable Content Object Reference Model (SCORM) standard. It is rapidly becoming the de facto standard across the public and private sectors, and it will become the declared standard within the Department of Defense. The program continues to develop partnerships with public education, vocational training, and life-long learning programs. Policy oversight of ADL is managed by the Office of the Deputy Under Secretary of Defense/Readiness (Readiness and Training Policy and Programs). New work is directed at a Content Object Repository Discovery and Resolution Architecture (CORDRA) that establishes a single ADL registry where all online learning content developed by the Department can be discovered housed for reuse or repurposing. CORDRA will be maintained by the Defense Technical Information Center. In FY 2006, advanced joint education and training prototype work will support the Joint Knowledge Development and Distribution Capability for the individual joint warfighter. B. Accomplishments/Planned Program: |  |  |  |  |  |  |  |  |  |  |  |
|  |  | FY 2004 |  |  | FY 2005 |  |  | FY 2006 |  | FY 2007 |  |
| Accomplishment/ Effort/Subtotal Cost |  | 13.596 |  |  | 16.002 |  |  | 14.689 |  | 14.710 |  |
| RDT&E Articles Quantity – N/A |  |  |  |  |  |  |  |  |  |  |  |
| Exhibit R-2a, RDT&E Project Justification (Project) |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 3 |  |  |  | Project Name and Number – Advanced Distributed Learning (ADL), Project 1 |  |  |  |  |  |  |  |

| - Completion of the SCORM 2004 interoperability standard, which is being adopted globally; 100 companies have compatible products for online learners; workshops provided throughout the year. - Convened a “Plugfest” for interoperability testing in Pittsburgh, PA; more than 400 attendees - Application of ADL as key technology enabler for training transformation, Joint Knowledge Development and Distribution - Establish specifications/standards for content object repositories and designed a singular ADL registry - Experimentation with SCORM with immersive learning environments in homeland defense scenarios - Experimentation with SCORM learning objects in online games for training, counterterrorism scenarios C. Other Program Funding Summary: not applicable D. Acquisition Strategy: not required E. Major Performers: FY 2004 Concurrent Technologies Corporation, Johnstown, PA, - SCORM 2004 conformance test suite; Institute for Defense Analyses, Alexandria, VA, ADL Common Framework – guide the collaborative development; Joint ADL C-Lab, Orlando, FL – prototype program and implementation in Services; University of Wisconsin, Madison, WI; University of Tulsa, Tulsa, OK. Carnegie Mellon University. FY 2005 - 2007 Concurrent Technologies Corporation, Johnstown, PA; Institute for Defense Analyses, Alexandria, VA; Joint ADL Co-Lab, Orlando, FL; Carnegie Mellon University, Pittsburgh, PA; University of Wisconsin, Madison, WI |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| # Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |  |  |  |  |  |  |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 5 |  |  |  |  |  |  |  |  |  |  | R-1 Item Nomenclature: Defense Integrated Military Human Resources System (DIMHRS), 0605018SE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Cost ($ in millions) |  | FY 2004 |  | FY 2005 |  | FY 2006 |  |  |  |  |  | FY 2007 |  |  |  | FY 2008 |  |  |  |  | FY 2009 |  |  | FY 2010 |  |  | FY 2011 |  |  |
| Total PE Cost |  | ----- |  | 51.974 |  | 20.322 |  |  |  |  |  | 0 |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  |
| Project 1: DIMHRS |  | ----- |  | 51.974 |  | 20.322 |  |  |  |  |  | 0 |  |  |  | 0 |  |  |  |  | 0 |  |  | 0 |  |  | 0 |  |  |
| A. Mission Description and Budget Item Justification: The Defense Integrated Military Human Resources System (DIMHRS) for Personnel and Pay (Pers/Pay), administered by the Defense Human Resources Activity (DHRA), is funded in Budget Activity 5. DIMHRS (Pers/Pay) will be a single, integrated, all-Service, all-Component military personnel and pay management and information system, supporting the complete military personnel life cycle through the full spectrum of military operations. Military personnel and pay functions support Active Duty, Reserve, and Guard Component personnel and their families throughout their entire military careers. Additionally, these functions support non-DoD personnel in a theater of operations. Individual Service business policies, practices and processes will be re-engineered into "best practice" solutions and supported by the system. These functions enable the personnel community to support the Global War on Terrorism, meet the mission requirements across the full spectrum of force mobilization and employment from peacetime to war, and eliminate business policies and practices that create inequities among the Services and complicate processing. These functions will be continuously validated to ensure the Program remains aligned with DoD and Joint warfighting strategies, objectives, and goals. In FY 2005, funding for the program transferred from the Navy to DHRA. Funds will be executed in PE 0605018SE in FY 2005 and out. Before FY 2005, funds were executed in PE 0605014SE (DHRA) and PE 0605014S (Navy). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| # Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |  |  |  |  |  |  |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 5 |  |  |  |  |  |  |  |  | R-1 Item Nomenclature: Defense Integrated Military Human Resources System (DIMHRS), 0605018SE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| B. Program Change Summary: FY 2004 FY 2005 FY 2006 FY 2007 Previous President's Budget ---- 52.407 20.000 0 Current President’s Budget ---- 51.974 20.322 0 Total Adjustments ---- -.433 +0.322 0 B/T Reprogramming ---- +1.853 0 0 Congressional Adjustments ---- 0 -0.098 0 Program Adjustments ---- -2.286 +0.322 0 Change Summary Explanation: FY 2005 reflects a below threshold realignment of BA 06 RDT&E funding of $1.853 million from the Federal Voting Assistance Program to DIMHRS, offset by reductions totaling $2.286 million; the DHRA pro-rata share of Defense-Wide (DW) FY 2005 Appropriations Act adjustments per Section 8095 Contract and Advisory Assistance Services (-$0.500 million), Section 8105 IT (-$1.308), Section 8122 Management Improvement (-$0.159 million), and Section 8131 Set Asides (-$0.319 million). Program adjustments increase DIMHRS program funding by $0.322 million in FY 2006. C. Other Program Funding Summary: not applicable ## D. Acquisition Strategy: not required ## E. Major Performers: Northrop Grumman Information Technology, Science & Engineering Associates, Systems Engineering & Security, Booz-Allen Hamilton, PeopleSoft, Novonics. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |  |  |  |  |
|  | Appropriation/Budget Activity RDT&E, Defense-wide BA 5 |  |  |  |  |  | Project Name and Number – Defense Integrated Military Human Resources System (DIMHRS), Project 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Cost ($ in millions) |  | FY 2004 |  | FY 2005 |  |  |  |  | FY 2006 |  |  | FY 2007 |  |  |  |  | FY 2008 |  |  |  | FY 2009 |  |  | FY 2010 |  |  | FY 2011 |  |
|  | Project 1: DIMHRS |  | ---- |  | 51.974 |  |  |  |  | 20.322 |  |  | 0 |  |  |  |  | 0 |  |  |  | 0 |  |  | 0 |  |  | 0 |  |
|  | RDT&E Articles Quantity N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A. Mission Description and Budget Item Justification: The Defense Integrated Military Human Resources System (DIMHRS) for Personnel and Pay (Pers/Pay) will be a single integrated, all Service, all Component military personnel and pay management and information system, supporting the complete military personnel life cycle through the full spectrum of military operations. Military personnel and pay functions support Active Duty, Reserve, and Guard Component personnel and their families throughout their entire military careers. Additionally, these functions support non-DoD personnel in a theater of operations. Individual Service business policies, practices and processes will be re-engineered into "best practice" solutions and supported by the system. These functions enable the personnel community to support the Global War on Terrorism, meet the mission requirements across the full spectrum of force mobilization and employment from peacetime to war, and eliminate business policies and practices that create inequities among the Services and complicate processing. These functions will be continuously validated to ensure the program remains aligned with DoD and Joint warfighting strategies, objectives and goals. In FY 2005, funding for the program transferred from the Navy to DHRA. Funds will be executed in PE 0605018SE in FY 2005/FY 2006. Before FY 2005, funds were executed in PE 0605014SE (DHRA) and PE 0605014S (Navy). B. Accomplishments/Planned Program |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  | FY 2004 |  |  |  |  |  | FY 2005 |  |  | FY 2006 |  |  | FY 2007 |  |  |  |
|  | Accomplishment/ Effort/Subtotal Cost |  |  |  |  |  |  |  |  |  |  |  |  | ---- |  |  |  |  |  | 51.974 |  |  | 20.322 |  |  | 0 |  |  |  |
|  | RDT&E Articles Quantity – N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Appropriation/Budget Activity RDT&E, Defense-wide BA 5 |  |  |  |  |  |  | Project Name and Number – Defense Integrated Military Human Resources System (DIMHRS), Project 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | FY 2005 - Continue development of Personnel and Pay functionality for all components - Develop DIMHRS (Pers/Pay) initial operating capability - Perform System Integration Testing and System Acceptance Testing - Complete development of the interfaces for the Army - Begin development of interfaces for the Air Force, Navy, and Marine Corps FY 2006 - Perform combined developmental testing and operational testing - Begin deployment of DIMHRS (Pers/Pay) to the Air Force, Navy, and Marine Corps - Continue development of interfaces for Air Force, Navy, and Marine Corps - Perform System Integration Testing and System Acceptance Testing for Air Force, Navy, and Marine Corps - Perform Full Operational Test and Evaluation of DIMHRS (Pers/Pay) FY 2007 - Complete deployment of DIMHRS (Pers/Pay) to the Army and Air Force - Deploy DIMHRS (Pers/Pay) to the Navy and Marine Corps C. Other Program Funding Summary: not applicable D. Acquisition Strategy: not required E. Major Performers: Northrop Grumman Information Technology, Science & Engineering Associates, Systems Engineering & Security, Booz-Allen Hamiliton, PeopleSoft, Novonics |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-3, RDT&E Program Element/Project Cost Breakdown |  | Date: February 2005 |
| --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 5 | Project Name and Number - Defense Integrated Military Human Resources Systems (DIMHRS), Project 1 |  |
| A. Project Cost Breakdown -Defense Integrated Military Human Resources Systems (DIMHRS) Project Cost Breakdown FY 2004 FY 2005 FY 2006 FY 2007 Systems Design and Development ---- 51.974 20.322 0 B. Budget Acquisition History and Planning Information Performing Organizations: Contractor or Govern- ment Per- forming Activity; Contrac-tor Method/Type or Funding Vehicle; Award or Obliga tion Date; Perform-ing Project Activity BAC; FY 2004; FY 2005; FY 2006; FY 2007; Budget to Com-plete; Total Pro-gram. Information Technology Center, New Orleans, Louisiana; ----; 51.974; 20.322; 0; 72.296; 72.296. Northrop Grumman Information Technology CPAF 9-26-03 Government Furnished Property: None. In FY 2005, funding for the program transferred from the Navy to DHRA. Funds will be executed in PE 0605018SE in FY 2005 and out. Before FY 2005, funds were executed in PE 0605014SE (DHRA) and PE 0605014S (Navy). |

| ## Exhibit R-4, Schedule Profile |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date: January 2005 |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appropriation/Budget Activity: RDT&E, Defense Wide BA 5 |  |  | Program Element Number and Name: PE 0605018SE Defense Integrated Military Human Resources System |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Project Name and Number: Defense Integrated Military Human Resources System (DIMHRS), Project 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Fiscal Year | 2004 |  |  |  |  | 2005 |  |  |  | 2006 |  |  |  | 2007 |  |  |  |  | 2008 |  |  |  |  | 2009 |  |  |  | 2010 |  |  |  | 2011 |  |  |  |  |
|  | 1 | 2 |  | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 |  | 1 | 2 | 3 | 4 |  | 1 | 2 | 3 | 4 | 1 | 2 | 3 | 4 |  | 1 | 2 | 3 | 4 |
| Option for PeopleSoft License in Perpetuity |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DIMHRS (Pers/Pay) Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SIT/SAT for DIMHRS (Pers/Pay) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Combined DT/OT for DIMHRS (Pers/Pay) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site Prep for Army |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment to Army (IOC) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Interfaces for Air Force |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SIT/SAT for Air Force |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Combined DT/OT for Air Force |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site Prep for Air Force |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment to Air Force |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Interfaces for Navy/Marine Corps |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SIT/SAT for Navy/Marine Corps |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Combined DT/OT for Navy/Marine Corps |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site Prep for Navy/Marine Corps |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment to Navy/Marine Corps (FOC) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| ## Exhibit R-4a, Schedule Detail |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date: January 2005 |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense Wide BA 5 |  |  | Program Element Number and Name: PE 0605018SE Information Technology Development |  |  |  |  |  |  |  |  |  |  |  | Project Name and Number: Defense Integrated Military Human Resources System (DIMHRS), Project 1 |  |  |  |  |  |  |  |  |
| Schedule Profile |  |  | FY2004 |  | FY2005 |  |  |  | FY2006 |  | FY2007 |  |  | FY2008 |  |  |  | FY2009 |  | FY2010 |  | FY2011 |  |
| Option for PeopleSoft License in Perpetuity |  |  |  |  | 1Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DIMHRS (Pers/Pay) Development |  |  | 1-4Q |  | 1-3Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SIT/SAT for DIMHRS (Pers/Pay) |  |  |  |  | 3-4Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Combined DT /OT for DIMHRS (Pers/Pay) |  |  |  |  |  |  |  |  | 1-2Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site Prep for Army |  |  |  |  |  |  |  |  | 2Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment to Army (IOC) |  |  |  |  | 3-4Q |  |  |  | 1-2Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Interfaces for Air Force |  |  |  |  | 2-4Q |  |  |  | 1Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SIT/SAT for Air Force |  |  |  |  |  |  |  |  | 1-2Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Combined DT/OT for Air Force |  |  |  |  |  |  |  |  | 2-3Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Site Prep for Air Force |  |  |  |  |  |  |  |  | 4Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment to Air Force |  |  |  |  |  |  |  |  | 4Q |  | 1-3Q |  |  |  |  |  |  |  |  |  |  |  |  |
| Interfaces for Navy/Marine Corps |  |  |  |  | 4Q |  |  |  | 1-2Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SIT/SAT for Navy/Marine Corps |  |  |  |  |  |  |  |  | 3-4Q |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Combined DT/OT for Navy/Marine Corps |  |  |  |  |  |  |  |  | 4Q |  | 1Q |  |  |  |  |  |  |  |  |  |  |  |  |
| Site Prep for Navy/Marine Corps |  |  |  |  |  |  |  |  |  |  | 1-2Q |  |  |  |  |  |  |  |  |  |  |  |  |
| Deployment to Navy/Marine Corps (FOC) |  |  |  |  |  |  |  |  |  |  | 2-3Q |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |
|  | Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  |  |  |  | R-1 Item Nomenclature: R&D in Support of DoD Enlistment, Testing and Evaluation, 0605803SE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Cost ($ in millions) | FY 2004 |  | FY 2005 |  | FY 2006 |  |  |  | FY 2007 |  | FY 2008 |  |  |  | FY 2009 |  |  | FY 2010 |  | FY 2011 |  |  |
|  | Total PE Cost | 8.566 |  | 8.548 |  | 8.853 |  |  |  | 9.214 |  | 9.395 |  |  |  | 9.650 |  |  | 9.895 |  | 10.142 |  |  |
|  | Project 1: Joint Service Training & Readiness System Development | 3.765 |  | 3.728 |  | 3.898 |  |  |  | 4.053 |  | 4.132 |  |  |  | 4.245 |  |  | 4.352 |  | 4.461 |  |  |
|  | Project 2: Defense Training Resource Analysis | 2.970 |  | 2.932 |  | 3.098 |  |  |  | 3.227 |  | 3.291 |  |  |  | 3.379 |  |  | 3.466 |  | 3.552 |  |  |
|  | Project 3: DoD Enlistment Processing & Testing | 1.831 |  | 1.888 |  | 1.857 |  |  |  | 1.934 |  | 1.972 |  |  |  | 2.026 |  |  | 2.077 |  | 2.129 |  |  |
|  | Project 4: Federal Voting Assistance Program | 0 |  | 0 |  | - |  |  |  | - |  | - |  |  |  | - |  |  | - |  | - |  |  |
|  | A. Mission Description and Budget Item Justification: The Department of Defense Human Resources Activity (DHRA) is a DoD-wide Field Activity chartered to support the Under Secretary of Defense for Personnel and Readiness (USD (P&R)). This PE includes application of R&D to expedite prototype development and mission support efforts to sustain and/or modernize operations required for general RDT&E. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |  |  |  |  |
|  | Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  |  |  | R-1 Item Nomenclature: R&D in Support of DoD Enlistment, Testing and Evaluation, 0605803SE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Project 1: Joint Service Training & Readiness System Development. The Joint Service programs were established by the Secretary of Defense to improve the training and readiness of the Active and Reserve Components. This project expedites the prototype development of new training and readiness technologies and Joint Service Training and Readiness systems, which improve training and readiness effectiveness and enhance military forces’ performance. It also facilitates the sharing of training and readiness information, while allowing for the transfer of emerging and innovative technologies among the Services and the private sector. Efforts have included: development of mission essential tasks; design, development, and implementation of performance metrics, data, and methodologies for the Joint Assessment and Enabling Capability to guide Training Transformation and support the Department’s balanced scorecard and Defense Readiness Reporting System; identified and defined joint urban training requirements identified methods to conduct effective joint training and determined best means to develop simulations, military construction, and other urban training facilities that meet Service, joint, and fiscal demands and requirements; developed joint training regimen requirements and investments ranging from the joint strategic level down to the joint tactical level for joint asymmetric warfare; and developed a joint stability and support operations training roadmap and investment plan for operations other than war including peace enforcement, peacekeeping, and humanitarian assistance. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2, RDT&E Budget Item Justification |  |  | Date: February 2005 |  |
| --- | --- | --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 | R-1 Item Nomenclature: R&D in Support of DoD Enlistment, Testing and Evaluation, 0605803SE |  |  |  |
| Project 2: The Defense Training Resources Analysis. This project supports DHRA and DoD training managers (OSD, Joint Staff, Unified Commands, and the Services) in promoting more efficient and effective use of training resources, increasing the effectiveness of military training, and enhancing the readiness and performance of the military forces. Projects analyze the contributions to readiness of various training techniques and programs and use the results to expedite new training concepts and procedures that increase unit effectiveness or decrease costs. Emphasis is placed on developing analytical tools and systematic methodologies to improve training resource allocations. Project 3: DoD Enlistment Processing and Testing. The project administers testing programs, which enable the Armed Services to select highly qualified military recruits. The DoD uses a single test, the Armed Services Vocational Aptitude Battery (ASVAB), to determine eligibility of military applicants and to report recruit quality data to Congress. High quality recruits are obtained from administering the ASVAB annually to approximately 600,000 applicants for Military Service as part of the DoD Enlistment Testing program, and to 1 million students in the DoD Student Testing program. Each Service also uses ASVAB test forms developed in this program as part of their in-service testing programs. New ASVAB test forms and related support materials are implemented approximately every four years. This allows DoD to make measurement improvements as well as decrease the likelihood of test compromise. Ongoing RDT&E efforts include development and evaluation of procedures which (1) reduce or eliminate threats to the validity of the ASVAB test scores generated; (2) improve the efficiency of the test development, calibration, and validation process; and (3) improve selection and classification decisions made by each Service through more effective use of test score information. |  |  |  |  |
| Exhibit R-2, RDT&E Budget Item Justification |  |  | Date: February 2005 |  |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  | R-1 Item Nomenclature: R&D in Support of DoD Enlistment, Testing and Evaluation, 0605803SE |  |  |
| In addition, periodic assessments are required to provide DoD manpower planners and Congress with information on aptitude trends in the population from which recruits are drawn. Project 4: Federal Voting Assistance Program (FVAP): FY 2004 FVAP RDT&E funding was executed by WHS, and the project has subsequently been cancelled. FY 2005 DHRA RDT&E funding for FVAP has been realigned through a Below Threshold Reprogramming action to other high priority DHRA programs: both within BA 06 to Project 3 Testing, and to BA 05 DIMHRS. B. Program Change Summary: FY 2004 FY 2005 FY 2006 FY 2007 Previous President's Budget 15.286 10.598 8.827 9.103 President’s Budget 8.566 8.548 8.853 9.214 Total Adjustments -6.720 -2.050 +0.026 +0.111 Transfers -6.720 0.000 0.000 0.000 B/T Reprogramming 0.000 -1.853 0.000 0.000 Congressional Adjustment 0.000 -0.197 0.000 0.000 Program Adjustment 0.000 0.000 +0.026 +0.111 |  |  |  |  |

| Exhibit R-2, RDT&E Budget Item Justification |  |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  |  |  | R-1 Item Nomenclature: R&D in Support of DoD Enlistment, Testing and Evaluation, 0605803SE |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Change Summary Explanation: FY 2004 reflects Departmental transfer of FVAP RDT&E funding from DHRA to Washington Headquarters Services for execution post-FY 2005 President’s Budget. FY 2004 Program Adjustment reduced FVAP funding by $0.020 million. FY 2005 reflects the FVAP RDT&E funding below threshold realignment to other high-priority DHRA programs; both within BA 06 to Project 3 Testing, and to BA 05 DIMHRS, offset by Congressional reductions totaling -$0.197; the DHRA pro-rata share of Defense-Wide (DW) FY 2005 Appropriations Act adjustments per Section 8095 Contract and Advisory Assistance Services (-$0.101 million), Section 8122 Management Improvement (-$0.032 million), and Section 8131 Set Asides (-$0.064 million). Program adjustments increase program funding by $0.026 million in FY 2006 and $0.111 in FY 2007. - Other Program Funding Summary: not applicable - Acquisition Strategy: not required - Performance Metrics: not required |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | # Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |
|  | Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  |  |  | Project Name and Number – Defense Human Resources Activity, Project 1 |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Cost ($ in millions) | FY 2004 |  | FY 2005 | FY 2006 |  |  |  | FY 2007 | FY 2008 |  |  |  |  | FY 2009 | FY 2010 |  | FY 2011 |  |
|  | Project 1: Joint Service Training & Readiness System Development | 3.765 |  | 3.728 | 3.898 |  |  |  | 4.053 | 4.132 |  |  |  |  | 4.245 | 4.352 |  | 4.461 |  |
|  | RDT&E Articles Quantity - N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A. Mission Description and Budget Item Justification: The Joint Service programs were established by the Secretary of Defense to improve the training and readiness of the Active and Reserve Components. This project expedites the prototype development of new training and readiness technologies and Joint Service training and readiness systems, which improve the training and readiness effectiveness and enhance the performance of the military forces. It also facilitates the sharing of training and readiness information, while allowing for the transfer of emerging and innovative technologies among the Services and private sector. Efforts have included: development of mission essential tasks; design, development, and implementation of performance metrics, data, and methodologies for the Joint Assessment and Enabling Capability to guide Training Transformation and support the Department’s balanced scorecard and Defense Readiness Reporting System; identified and defined joint urban training requirements, identified methods to conduct effective joint training, and determined best means to develop simulations, military construction, and other urban training facilities that meet Service, joint, and fiscal demands and requirements; developed joint training regimen requirements and investments ranging from the joint strategic level down to the joint tactical level for joint asymmetric warfare; and developed a joint stability and support operations training roadmap and investment plan for operations other than war including peace enforcement, peacekeeping, and humanitarian assistance. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |  |  |
|  | Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  |  |  |  | Project Name and Number – Defense Human Resources Activity, Project 1 |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | FY 2004 |  |  |  | FY 2005 |  |  |  |  |  | FY 2006 |  |  |  | FY 2007 |  |  |
|  | Accomplishment/ Effort/Subtotal Cost |  | 3.765 |  |  |  | 3.728 |  |  |  |  |  | 3.898 |  |  |  | 4.053 |  |  |
|  | RDT&E Articles Quantity – N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | B. Accomplishments/Planned Program - Provide support to the Joint Knowledge Development and Distribution Capability for ADL prototype development based on requirements from the Joint Staff and Combatant Commanders that support joint, interagency and coalition training communities - Support prototype development, assessment and application of DoD’s Knowledge Management Systems and Portals - Develop training and readiness transformation strategies to implement wide-ranging change in training processes and infrastructure - Continue development of mission essential tasks - Advance the live, virtual, and constructive simulation training baseline to include developmental systems and visionary views to compose trends and assess macro-functionality in the context of Joint Vision 2020 (JV2020) - Examine and assess future learning technology requirements for Joint Vision 2020 to develop policies and resources capitalizing on the next-leap in technology (embedded intelligence, linked/seamless exchange of learning experiences to include immersive and virtual) - Assess and refine the DoD training strategy for the Services, combatant commands and Defense Agencies - Develop methodology for force capability and like kind substitutions and trade-offs |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2a, RDT&E Project Justification |  | Date: February 2005 |
| --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 | Project Name and Number – Defense Human Resources Activity, Project 1 |  |
| - Revise and expand the existing suite of Joint Training System (JTS) tools and metrics to enhance the capability of joint training and readiness assessments with the long-range goal of embedding automated performance assessment capabilities in operational software and data systems linked to Defense Readiness Reporting System (DRRS) - Using the current JTS as a baseline, conduct analyses of current and emerging operational requirements of Combatant Commanders, Training Transformation Joint Management Offices, and other stakeholders to identify major system improvement opportunities - Develop a synchronized and unified process model depicting the desired enhanced JTS capabilities - Develop a process model to assist in the integration of the Adaptive Planning process into JTS C. Other Program Funding Summary: not applicable D. Acquisition Strategy: not required |  |  |
| Exhibit R-2a, RDT&E Project Justification |  | Date: February 2005 |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 | Project Name and Number – Defense Human Resources Activity, Project 1 |  |
| E. Major Performers: FFRDCs: N/A Amount:$M FY 2004 FY 2005 FY 2006 FY2007 Contractors: Location: Description Estimated Of Work: Award Date: Northrup Fairfax, VA Analysis and March 2003 1.175 1.175 1.175 1.175 Grumman Readiness Assessment. War planning assumptions for munitions. SRS Technologies Training Range Issues 1.050 1.050 1.050 1.050 Protecting overseas training ranges. Booze Allen & Hamilton Analytical Support for 0.700 0.700 0.700 0.700 Training Bases. Reserve Component DL Compensation Alternative |  |  |

| # Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  |  | Project Name and Number – Defense Human Resources Activity, Project 2 |  |  |  |  |  |  |  |  |  |  |  |
| Cost ($ in millions) | FY 2004 |  | FY 2005 | FY 2006 |  |  |  | FY 2007 | FY 2008 |  |  |  | FY 2009 | FY 2010 |  | FY 2011 |
| Project 2: Defense Training Resource Analysis | 2.970 |  | 2.932 | 3.098 |  |  |  | 3.227 | 3.291 |  |  |  | 3.379 | 3.466 |  | 3.552 |
| RDT&E Articles Quantity - N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. Mission Description and Budget Item Justification: This project supports DHRA and DoD training managers (OSD, Joint Staff, Unified Commands, and the Services) in promoting more efficient and effective use of training resources, increasing the effectiveness of military training, and enhancing the readiness and performance of the military forces. Projects analyze the contributions to readiness of various training techniques and programs and use the results to expedite new training concepts and procedures that increase unit effectiveness or decrease costs. Emphasis is placed on developing analytical tools and systematic methodologies to improve training resource allocations. B. Accomplishments/Planned Program: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  | FY 2004 |  |  |  |  | FY 2005 |  |  |  |  | FY 2006 |  |  | FY 2007 |  |
| Accomplishment/ Effort/Subtotal Cost |  | 2.970 |  |  |  |  | 2.932 |  |  |  |  | 3.098 |  |  | 3.227 |  |
| RDT&E Articles Quantity – N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - Provide analytical support to address sustainability of training ranges strategy to protect range capability to support needed testing and training - Develop comprehensive strategy to address near-term range encroachments that threaten DoD’s ability to test and train as required - Develop recommendations on ways JSIMS and supporting tools can be integrated into the Joint Experimentation process |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |  |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  |  |  | Project Name and Number – Defense Human Resources Activity, Project 2 |  |  |  |  |  |  |  |  |  |  |
| - Continue integration of next-generation training simulation tools into joint and interoperability training - Continue development of Phase IV, JTIMS prototype readiness and training assessment tools - Assess the costs and benefits of establishing standing Joint Task Forces (JTFs) in the combatant commands - Inventory encroachment problems facing training ranges across the Department; assess the contribution of the Service efforts and existing Department efforts to deal with encroachment; and assist in developing an Office of the Secretary of Defense (OSD) agenda to deal with the problems across the Military Departments - Develop and refine a future Department of Defense (DoD) training strategy and roadmap congruent with JV2020 and the Combined Joint Chiefs of Staff’s Joint Training System - Develop an information management approach that captures and maintains Service-identified training range requirements, and evaluates the adequacy of existing training resources to meet these requirements - Develop an information management baseline to support the DoD sustainable ranges initiative agenda, and to oversee and manage encroachment issues across OSD, the military departments, and stakeholders outside of DoD - Analyze and recommend improved approaches for compatible land use and buffer zone creation to increase range sustainability - Develop strategy to sustain ranges including legislative/regulatory, outreach, policy, organization, and programming as part of an overall response to address the most critical encroachment issues - Conduct encroachment assessment and planning to sustain overseas ranges in concert with comprehensive planning being done for Continental United States (CONUS) ranges |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

| Exhibit R-2a, RDT&E Project Justification |  | Date: February 2005 |
| --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 | Project Name and Number – Defense Human Resources Activity, Project 2 |  |
| - Develop Sustainable Ranges Working IPT (WIPT)-approved analysis approach and initiated OSD study of range information system capabilities to develop a current capabilities baseline, identify best practices, analyze gaps, and recommend common solutions - Initiate development of an overseas range inventory baseline, WIPT overseas action plan, and supporting overseas region/theater case studies - Define and reach consensus on FY 2005 OSD-Service-sponsored DoD range buffer zone projects - Support development, submission, promotion and tracking of FY 2005 Readiness and Range Preservation Initiative Legislation to Congress - Develop and coordinate DoD sustainable range and operational range clearances, and outreach policy - Develop Sustainable Range funding tracking mechanism and supported WIPT late-summer review of Service budgets - Investigate various methodologies to improve DoD involuntary access to Reserve Component units and/or individual members for the purpose of individual or collective skill training required to meet deployment standards and timelines - Examine and use various options for compensating Reserve component personnel who complete electronic distribution learning courses and develop suggested methods for standardizing the level of compensation awarded for various training and educational curricula - Develop various methodologies for assessing the true economic impact of mobilization on Reserve component members and their families C. Other Program Funding Summary: not applicable D. Acquisition Strategy: not required E. Major Performers: n/a |  |  |

| # Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  | Date: February 2005 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  | Project Name and Number – Defense Human Resources Activity, Project 3 |  |  |  |  |  |  |
| Cost ($ in millions) | FY 2004 | FY 2005 | FY 2006 |  | FY 2007 | FY 2008 |  | FY 2009 | FY 2010 | FY 2011 |
| Project 3: DoD Enlistment Processing & Testing | 1.831 | 1.888 | 1.857 |  | 1.934 | 1.972 |  | 2.026 | 2.077 | 2.129 |
| RDT&E Articles Quantity – N/A |  |  |  |  |  |  |  |  |  |  |
| A. Mission Description and Budget Item Justification: The primary mission of DoD Enlistment Processing and Testing is to test and implement more accurate methods of assessing aptitudes required for military enlistment, success in training, and performance on the job. Also, it includes implementing methods that are useful in the identification of persons with the high aptitudes required by today’s smaller and technically more demanding military. - Accomplishments/Planned Program: DoD Enlistment Testing Program (ETP); FY 2004; FY 2005; FY 2006; FY 2007. Accomplishment/ Effort/Subtotal Cost; 1.831; 1.888; 1.857; 1.934. RDT&E Articles Quantity – N/A. - Test new Windows version of CAT-ASVAB and determine operational readiness of the new software - Start coordination process necessary for implementation of new score scale (Norms) for the ETP - Implement procedures for the detection of test compromise - Resolve remaining technical issues associated with new tests developed from on-line item calibration procedures - Begin examination of new tests of spatial reasoning given Service approval and beginning of validity work |

| # Exhibit R-2a, RDT&E Project Justification |  | Date: February 2005 |
| --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 | Project Name and Number – Defense Human Resources Activity, Project 3 |  |

- Continue research line use of multidimensional CAT scoring procedures - Complete study designed to examine feasibility for implementation of new computer system for CAT in Selected Military Entrance Test (MET) and all Military Entrance Processing Stations (MEPS) - Complete development of the prototype of the Internet Version of CAT-ASVAB - Begin study design of the effectiveness of the new verification testing system used with CAT-ASVAB DoD Student Testing Program (STP) - Develop prototype of an Internet CAT-ASVAB system - Develop a new Career Exploration Program (CEP) Web Site - Implement new materials and publish new technical manual - Begin trials of on-line internet testing in the nation’s high schools - Implement new evaluation of the Student Testing Program - Implement occupational linkages to O*NET - Finalize development of new normative information and score scale for the interest-finder and aptitude norms for the ASVAB - Implement a fully functional CEP web site - Implement occupational linkages to O*NET to CEP web site - Continue research line into use of multidimensional CAT scoring procedures C. Other Program Funding Summary: not applicable D. Acquisition Strategy: not required

| # Exhibit R-2a, RDT&E Project Justification |  | Date: February 2005 |
| --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 | Project Name and Number – Defense Human Resources Activity, Project 3 |  |
| E. Major Performers: FFRDCs: none Amount:$M FY 2004 FY 2005 FY 2006 FY2007 Contractors: Location: Description Estimated 1.159 1.159 1.159 1.159 Of Work: Award Date: HumRRO Alexandria, - Verification of Testing Software VA - Evaluate CAT-ASVAB Testing in Non-MEPS Location - Item Writing for Future versions of ASVAB - Career Exploration Program Interest Inventory - CAT-ASVAB software and tech support |  |  |

| # Exhibit R-2a, RDT&E Project Justification |  |  |  |  |  |  |  | Date: February 2005 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appropriation/Budget Activity RDT&E, Defense-wide BA 6 |  |  |  | Project Name and Number – Defense Human Resources Activity, Project 4 |  |  |  |  |  |  |  |  |  |
| Cost ($ in millions) | FY2004 | FY2005 |  | FY2006 | FY2007 |  | FY2008 |  |  | FY2009 | FY2010 |  | FY2011 |
| Project 4: Federal Voting Assistance Program | 0 | 0 |  | - | - |  | - |  |  | - | - |  | - |
| RDT&E Articles Quantity – N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. Mission Description and Budget Item Justification: This program supports the Under Secretary of Defense (Personnel and Readiness) to administer the Uniformed and Overseas Citizens Absentee Voting Act, 42 USC 1973ff (UOCAVA); Title XVI of the National Defense Authorization Act of 2002 and portions of the Help America Vote Act of 2002. The UOCAVA covers the voting rights of all members of the Uniformed Services, merchant marine, their family members and all other U.S. citizens outside the United States. The program has oversight responsibility for the Military Departments, including the Coast Guard and the Commissioned Corps of the Public Health Service and the National Oceanic and Atmospheric Administration, DoD Agencies and Federal Executive Branch Departments and Agencies. B. Accomplishments/Planned Program: |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  | FY 2004 |  |  | FY 2005 |  |  | FY 2006 |  |  | FY 2007 |  |
| Accomplishment/ Effort/Subtotal Cost |  |  | 0 |  |  | 0 |  |  | - |  |  | - |  |
| RDT&E Articles Quantity – N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |
| - FY 2004 funding ($6.700K) was executed by WHS, and the program cancelled during FY 2004. FY 2005 funding ($1.853K) has been realigned to other priority DHRA programs. C. Other Program Funding Summary: N/A D. Acquisition Strategy: N/A E. Major Performers: N/A |  |  |  |  |  |  |  |  |  |  |  |  |  |